**Test Plan Document for Cura Healthcare Service:**

1. **Test Plan Id: CHS\_KT\_TP\_001**
2. **Introduction:**

* The purpose of this project report is to provide a comprehensive overview of the testing activities conducted for a Cura Healthcare Service.
* The testing activities were carried out to ensure that the website functions as expected, meets the requirements, and delivers a high-quality user experience. The report includes details on the testing objectives, scope, testing approach, test environment, test activities, test results, and recommendations for improvement.
* Verify the functionality of the website, including user login, making appointments, validation of history, and user logout.

1. **Test Items:**

* User Login
* Make Appointment
* Validation Of History
* User Logout

1. **References:**

* Requirements
* Project Plan
* Test Strategy
* Use cases (if available)
* High level Design Documents
* Low Level Design Documents
* Process Guideline document
* Prototypes

1. **Features to be tested:**
   1. User Login:
2. Verify that users can log in with valid credentials (email and password).
3. Verify that users cannot log in with invalid or incorrect credentials.
4. Verify that appropriate error messages are displayed for incorrect login attempts.
   1. Make Appointment:
5. Verify that users can make appointments according to their facility center, health care program, visiting date, comments, etc.
6. Verify that after clicking make an appointment we are navigating to the appointment confirmation page or not.
   1. Validation Of History:
7. Verify whether the booked appointments have been updated or not.
   1. User Logout:
      * 1. Verify that the users are navigating to the home page or not.

**6. Features not to be tested:** NA

1. **Entry Criteria:**

a) Test Design:

* + Team formation, Responsibilities, schedule, requirements, test case template
  + Training on the domain, on automation tools

b) Test Execution

Readiness of test tab

Readiness of AUT

Requirements

Test case Documents

Test data

Defect Report Template

Etc…

**8) Exit Criteria:**

All possible test cases executed

Confidence in the test process

Time limitations

**9) Suspension criteria: Nil**

**10) Roles and Responsibilities:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.NO** | **NAME** | **ROLE** | **RESPONSIBILITIES** | **REMARKS** |
| 1 | Shankar Kumar | Test Lead | Test planning, guidance, Monitoring and test control |  |
| 2 | Shankar Kumar | Sr. Tester | Test data collection, Generating test scenarios |  |
| 3 | Shankar Kumar | Tester | Test case documentation, test execution, defect reporting and tracking for admin module |  |
| 4 | Shankar Kumar | Tester | Test case documentation, test execution, defect reporting and tracking for Personal banking module |  |
| 5 | Shankar Kumar | Tester | Test case documentation, test execution, defect reporting and tracking for corporate banking module |  |

**11) Schedule:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNO** | **TASK** | **DAYS** | **DURATION** | **REMARKS** |
| 1 | Understanding and Analyzing requirements | 2 | 8th Jan to 9th Jan |  |
| 2 | Review meeting | 1 | 10th Jan |  |
| 3 | Generating Test scenarios | 2 | 11th Jan to 12ndJan |  |
| 4 | Reviews | 2 | 13th Jan to 14th Jan |  |
| 5 | Test case Documentation | 1 | 15th Jan |  |
| 6 | Reviews | 1 | 16th Jan |  |
| 7 | Test data collection | 1 | 17th Jan |  |
| 8 | Reviews | 1 | 17th Jan |  |
| 9 | Verifying Test Environment Setup | 1 | 18th Jan |  |
| 10 | Create Test Batches | 1 | 19th Jan |  |
| 11 | Sanity Testing | 1 | 19th Jan |  |
| 12 | Comprehensive testing | 1 | 20th Jan |  |
| 13 | Sanity Testing | 1 | 20th Jan |  |
| 14 | Selecting Test Cases | 1 | 20th Jan |  |
| 15 | Regressing Testing | 2 | 21st Jan to 22nd Jan |  |
| 16 | Sanity Testing | 1 | 23rd Jan |  |
| 17 | Selecting Test Cases | 1 | 24th Jan |  |
| 18 | Regression Testing cycle -2 | 2 | 25th Jan to 26th Jan |  |
| 19 | . |  |  |  |
| . | . |  |  |  |
| . | . |  |  |  |
| 28 | Final Regression | 1 | 26th Jan |  |
| 29 | Evaluating Exit Criteria | 1 | 28th Jan |  |
| 30 | Collecting all artifacts | 1 | 29th Jan |  |
| 31 | Test Summary Report | 1 | 30th Jan |  |

Note: Regression Testing depends on the Application and strength of the Development team.

**12) Training:**

* Training program on Cura Healthcare Service
* Test Automation Training Using Katalon Tool

**13) Risks and Mitigations: NA**

**14) Test Environment/ Lab:**

Application Type: Web Application, Internet and public

*Server Side:*

* Windows 2003 server
* UNIX server
* MS Exchange server a) webserver b) EDP c) Data storage
* Bugzilla tool
* Support all frontend frameworks
* MS Office
* Katalon Tool, etc.…
* Browser IE 7.0

*Client-side:*

* Windows xp+sp2
* Support all frontend frameworks: ReactJS, AngularJS
* Ms-Office
* Cross-browser compatibility: Chrome, Firefox, Safari, Edge

*AUT Environment:*

* REST
* SOAP
* GraphQl
* SQL server 2005 for database server

**15) Test Deliverables:**

* Test Plan
* Review reports
* Test Scenario docs
* Test Case Docs
* Test data
* Opened, closed defect report
* Test summary report

**16) Approvals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **SNO** | **TASK/S** | **AUTHOR/ RULE** | **DATE & SIGNATURE** |
| 1 | Test Plan documentation | Shankar Kumar (Test Lead) |  |
| 2 | Review | Shankar Kumar(Quality Analyst) |  |
| 3 | Approval | Mamatha (Project Manager) |  |

**17) Glossary**

AUT- Application Under Test

PIN- Project initiation note

SRS- Software Requirement Specification